EDGE Framework-Post-Training Assessment

Points:

88/100

Correct

4/4 Points

1.What does “EDGE” stand for in the context of the ELGi IT project framework?

Enterprise Digital Growth Engine

ELGi IT Digital Governance Excellence

Enterprise Governance Delivery Engine

ELGi Global Delivery Enablement

Correct

4/4 Points

2.A Salesforce implementation delivers all planned features and passes UAT. Post go-live, sales teams report that core business problems remain unresolved. What failed in the integrated delivery approach?

Execution discipline

Alignment between business objectives and project outcomes

Resource planning

Technical design

Correct

4/4 Points

3.An activity has high effort and cost but no defined end date and runs continuously. How should EDGE classify this work?

Large project

Small project

Program

Steady-state operations

Correct

4/4 Points

4.After EDGE rollout, SAP, CRM, and Freshworks teams continue using different delivery practices. Leadership struggles to compare project status across initiatives. What risk has materialized?

Faster delivery

Inconsistent outcomes

Reduced controls

Local flexibility

Correct

4/4 Points

5.A Salesforce rollout meets all technical goals, but sales teams say the business problem still exists. What failed?

Build quality

Business alignment

Resource sizing

Test coverage

Correct

4/4 Points

6.An Azure activity runs continuously with yearly funding and no end date. How should it be treated?

Large project

Small project

Program

Steady operations

Correct

4/4 Points

7.During execution, the project team identifies a scope change that will significantly impact business benefits and timelines. Where should this decision be addressed?

Team meeting

Status call

Steering Committee

Email approval

Correct

4/4 Points

8.Before approving a project for funding, leadership wants to validate that the problem statement is sound, the proposed solution is viable, the expected benefits justify the cost, and clear ownership is defined. Which EDGE artifact is primarily used to support this decision?

Project Plan

Business Case

Test Strategy

RAID Log

Correct

4/4 Points

9.A decision made during a project meeting is later disputed because there is no formal record. Which artifact should have prevented this situation?

Status Report

RAID Log

Meeting Minutes (MOM)

Project Plan

Correct

4/4 Points

10.Tasks are delayed because multiple people assume someone else owns them. Which artifact should prevent this situation?

RAID Log

RACI Matrix

MOM

Status Report

Incorrect

0/4 Points

11.During execution of a Salesforce CRM rollout, multiple teams report confusion about what exactly needs to be delivered in each sprint. Tasks are described at a high level, dependencies are unclear, and progress updates vary by team, making overall tracking difficult. Which EDGE artifact would most effectively address this issue?

Risk register

Work breakdown Structure

Communication plan

Status report

Incorrect

0/4 Points

12.During execution of an ERP implementation, the project repeatedly exceeds its approved budget. These overruns are only identified after invoices are processed and reported, leaving little opportunity for corrective action. Which EDGE artifact should have provided earlier visibility and warning?

Risk tracking

Budget Tracking

Status reporting

Scope control

Correct

4/4 Points

13.During an Azure migration program, senior leaders ask for a single-page summary that clearly shows what is in scope, the overall timeline, major risks, and key dependencies—without deep technical or task-level detail. Which EDGE artifact best meets this need?

Detailed Project Plan

Plan on a Page (POAP)

RAID Log

Test Strategy

Correct

4/4 Points

14.During execution of a ServiceNow implementation, stakeholders later raise concerns that they were informed about system outages, process changes, and rollout impacts only after decisions were already made. Which project artifacts was most likely ineffective?

Risk tracking

Communication Plan

Test execution

Work structuring

Correct

4/4 Points

15.Before work begins on an IT initiative, teams start planning activities, but there is no formal approval confirming that the project is officially sanctioned, funded, or assigned a sponsor. Which artifact should have formally authorized the project to proceed?

Business case

Project charter

Project plan

Governance framework

Correct

4/4 Points

16.During a CRM implementation, system testing completes successfully and all test cases pass. However, during User Acceptance Testing, business users reject the solution, stating that key workflows and outcomes do not meet their operational needs. Which project artifact was most likely inadequate?

Test execution

Business Requirement Document (BRD)

Cost plan

RAID updates

Correct

4/4 Points

17.During an Azure-based application development project, multiple development teams interpret the same business requirements differently. This results in frequent rework, inconsistent implementations, and delays, even though requirements were formally approved. Which project artifact should have most effectively prevented this situation?

Requirement document

Technical Solution design

Test scenarios

Risk tracking

Correct

4/4 Points

18.During an ERP implementation, risks and dependencies are documented in the RAID log and reviewed regularly. However, the same items appear week after week, actions are not completed, and delivery delays continue to surprise leadership. The RAID log exists, but it is not changing outcomes. What is the most likely problem?

Risk articulation

Decision ownership

Status visibility

Reporting cadence

Correct

4/4 Points

19.After go-live of a CRM platform, end users report difficulty operating the system, support teams are unclear about post–go-live ownership, and handover activities appear incomplete. From an EDGE artifact perspective, which artifact was most likely weak or insufficient?

Test strategy

Transition plan

User readiness

Risk register

Correct

4/4 Points

20.After closure of a Salesforce CRM implementation, leadership wants to understand whether the solution delivered the intended outcomes, how stakeholders experienced the delivery process, and what should be improved for future projects. From an EDGE artifact perspective, what is the primary value of conducting a stakeholder feedback survey at closure?

Audit compliance

Measure satisfaction and value realization

Final approval

Scope reduction

Correct

4/4 Points

21.During a cloud platform migration, the delivery team starts provisioning environments and configuring services to meet aggressive timelines, even though formal stage-gate approval has not yet been completed. Key readiness checks were skipped as a result. From an EDGE governance perspective, what is primarily compromised?

Delivery speed

Team autonomy

Documentation quality

Project Lifecycle discipline

Incorrect

0/4 Points

22.During development of an internal application, several scope changes are discussed and approved informally through emails to keep work moving. No formal review or impact assessment is performed, and later the project experiences timeline and cost overruns. From an EDGE governance perspective, what control most clearly failed?

Risk escalation

Change control

Stakeholder alignment

Scope definition

Correct

4/4 Points

23.During a project, several high-impact risks and external dependencies cannot be resolved by the delivery team and require business or funding decisions. Why should the RAID log be reviewed in Steering Committee meetings?

Progress reporting

Decision escalation

Risk documentation

Compliance tracking

Correct

4/4 Points

24.At the end of an IT project, deliverables are completed but ownership handover, financial closure, and final approvals are unclear. Which artifact ensures the project is formally and completely closed

Final status report

Closure checklist

Lessons log

Stakeholder survey

Correct

4/4 Points

25.Bonus Question-A project team says, “Documentation slows us down, governance is optional, and risks will sort themselves out.” Which EDGE outcome is most likely? :-)

Faster success

Happy sponsors

Surprise escalation

Early closure

Answers

- ELGI IT Digital Governance Excellence

- Alignment between business objectives and project outcomes

- Steady-state operations

- Inconsistent outcomes

- Business alignment

- Steady operations

- Steering Committee

- Business Case

- Meeting Minutes (MOM)

- RACI Matrix

- Work Breakdown Structure

- Budget Tracking

- Plan on a Page (POAP)

- Communication Plan

- Project Charter

- Business Requirement Document (BRD)

- Technical Solution Design

- Decision ownership

- Transition plan

- Measure satisfaction and value realization

- Project Lifecycle discipline

- Change control

- Decision escalation

- Closure checklist

- Surprise escalation