## Slide 1
Project Intake Process (Link)
Demand | 
Business Case Development | 
Business Case Review and Sequencing | 
Regional and functional business owners/leads submit project via intake form. Status =“Draft”
IT Heads/BRMs review intake form for completion.
IT Product Lead to develop business case consulting key stakeholders
IT Head reviews and assigns a product lead. Moves Status to="Submitted"
Business & Functional Portfolio leads pre-reviews final business case
Product Lead flips the status to “Ready for Demand Review”
IT Product lead / BRM creates stakeholder map
If Approved : IT Capability team, in collaborates with EA to determine the project sequencing based on dependencies and resource capacity
Follow Project Stage - Gate Process. Project Status “PRB Initiated”
Demand review meetings
Review business case by Functional, Regional leaders and CIDO.
Project is Approved/Rejected/On-Hold/Deffered Project.
IT Product Owner works with Architect weighs in on solution and validates against technical roadmap
IT Product lead Work with Finance to review high level estimates. Product Lead flips the status to “Architect Review”
Gate 1 Discovery