POWER BI ACCESS MANAGEMENT

# Recommended Business-Owned Model

Management proposal for scalable access across 600+ reports and dashboards

Objective: Reduce repetitive viewer-access SRs by allowing designated business owners to manage approved Entra viewer-group membership, while IT/BI retains technical and security governance.

# Available Options

| Option | How it works | Scalability | Assessment |
| --- | --- | --- | --- |
| Individual sharing | Users are added directly to individual reports or dashboards. | Low | Not suitable for a large portfolio; creates high maintenance. |
| Workspace access | Users receive Viewer, Contributor, Member, or Admin roles. | Medium | Useful for BI teams and collaborators, not ideal for broad consumers. |
| Power BI Apps + audiences | Related reports are packaged into apps with audience-specific visibility. | High | Good for distributing many dashboards in a controlled way. |
| Entra groups + Apps | Business-managed viewer groups are mapped to Power BI App audiences. | Very high | Recommended: scalable, auditable, and reduces routine SRs. |
| RLS with Apps | Users share reports but see only authorized regions or departments. | High | Use together with the recommended model where data restriction is needed. |

# Recommended Plan

| 1. Organize reports into business-specific Power BI Apps. | 2. Nominate a primary and backup business owner for each app. |
| --- | --- |

| 3. Create Entra viewer groups for each business area or audience. | 4. Map each viewer group to the relevant Power BI App audience. |
| --- | --- |

| 5. Business owners approve requests and add or remove viewer-group members. | 6. IT/BI retains workspaces, apps, RLS, developer access, capacity, external access, and security controls. |
| --- | --- |

| 7. Raise an SR only for technical, elevated, external, confidential, or exceptional access. | 8. Business owners complete quarterly access reviews. |
| --- | --- |

# Access Process

| User request | → | Business owner validates | → | Approve | → | Add to Entra group | → | App access granted |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Ownership

| Business Approve viewer access, maintain group membership, and perform quarterly reviews. | BI team Manage apps, audiences, reports, workspaces, semantic models, and RLS. | IT team Manage tenant, capacity, security standards, external access, and audit governance. |
| --- | --- | --- |

# Decision Requested

Approve the business-owned viewer-access model using Entra security groups mapped to Power BI App audiences, with IT/BI retaining all technical, elevated, and security responsibilities.

RECOMMENDED OPTION

# Detailed Step-by-Step Implementation

Microsoft Entra viewer groups mapped to Power BI App audiences

Business manages viewer-group membership ¦ BI manages apps and RLS ¦ IT manages capacity, tenant security, and exceptions

# Implementation Steps

| 1 | Inventory and classify reports List active reports, workspace, business owner, target users, sensitivity, and RLS needs. Retire duplicates and obsolete content. | BI + Business |
| --- | --- | --- |

| 2 | Organize reports into Power BI Apps Group reports by business function, such as Finance, Sales, Operations, Procurement, HR, and Management. Avoid one app per report. | BI |
| --- | --- | --- |

| 3 | Nominate accountable owners Assign one primary and one backup business owner for every app or audience, plus a BI technical owner. | Business + BI |
| --- | --- | --- |

| 4 | Create Entra viewer groups Create role-based groups such as PBI-Finance-Viewers and PBI-Finance-Leadership. Avoid creating a group for every report unless access is confidential or unique. | IT / Entra Admin |
| --- | --- | --- |

| 5 | Assign group ownership to business Allow approved business owners to add and remove viewer-group members. Do not give them Workspace Admin, Member, or Contributor access. | IT + Business |
| --- | --- | --- |

| 6 | Create app audiences In Create app or Update app, create audiences and select which reports each audience can see. | BI |
| --- | --- | --- |

| 7 | Map groups to audiences Under Manage audience access, add the relevant Entra group, then publish or update the app. Group membership will control app access. | BI |
| --- | --- | --- |

| 8 | Configure RLS where required Use RLS for region, department, plant, or business-unit restrictions. App audiences control report visibility; RLS controls data visibility. | BI + Business |
| --- | --- | --- |

| 9 | Launch the business access process User requests access, business owner validates eligibility, approves or rejects, and adds approved users to the relevant Entra group. | Business |
| --- | --- | --- |

| 10 | Retain exceptions with IT/BI Continue SRs for developer access, workspace roles, new apps or groups, RLS changes, semantic-model Build access, guests, and confidential exceptions. | IT + BI |
| --- | --- | --- |

| 11 | Verify capacity and licensing Developers need Pro or PPU. Free viewers require the app workspace and underlying semantic model to be on Premium capacity or Fabric F64 or higher. | IT + BI |
| --- | --- | --- |

| 12 | Review access quarterly Business owners review membership, remove leavers or transferred users, close expired access, and retain audit evidence. | Business |
| --- | --- | --- |

# Operational Flow

| Request | → | Validate | → | Approve | → | Add to group | → | App access |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Recommended pilot: Start with one business area and 20-40 reports, test for one month, measure SR reduction and access turnaround time, then roll out to other functions.